Request for Waiver
Request for waiver as defined in ECSS‐M‐ST‐40C Rev. 1 from 6 March 2009. See table J‐1 on page 75 for a description of fields.

Organization: / embedded brains GmbH	Number: / RfW-QDP-02
Project: / Qualification of RTEMS Symmetric Multiprocessing (SMP)	Issue: / 1
Business agreement: / 4000125572/18/NL/GLC/as	Date: / 2021-Nov-17
Order:	Item designation: / Source code of pre-qualified RTEMS
Originator site: / embedded brains GmbH, Dornierstr. 4, / 82178 Puchheim, Germany	Affected item(s): / Pre-qualified RTEMS SMP operating system software
Classification: / Minor	Effectivity: / Affected versions: All
Affected document: / ECSS‐Q‐HB‐80‐04A, 30 March 2011, annex A.3.3.11 till A.3.3.13 / Software Product Assurance Plan, Release 7, Chapter 7
Short description: / Source code does not comply with cyclomatic number, nesting or lines of code
Detailed description: / From 383 files, 13 have too many lines of code. From 2090 functions, 16 do not meet the required cyclomatic number of this metric.
Reason for request: / The code is not newly written. The time tested software stems from the public RTEMS OSS project. The 16 functions have been visually inspected. Those originating from RTEMS are all false positives. Those originating from external libraries/FreeBSD (strchr.c, qsort.c, iovprintf.c, kern_tc.c) should not be changed to warrant compatibility with the original for updates and bug fixes.
NCR: / ESTEC GitLab Issue #641 <https://gitrepos.estec.esa.int/external/rtems-smp-qualification/-/issues/641>
NRB: / 240900028-20211015-01.MOM (“QR#2 Minutes of Meeting”)
Adverse effects: / No adverse effects. The code from external libraries/FreeBSD is not expected to be maintained by RTEMS and through its heavy use in other projects well tested.
Limitation of use: / There is no limitation of use.
Proposed disposition: / The pre-qualified RTEMS source code should be used as provided (use-as-is).

embedded brains:		EDISOFT Approval: /  approved  rejected			ESA Approval: /  approved  rejected
Submitter: / Frank Kühndel / Date: / 2021-Dec-01		Project Manager: / Nuno Ramos / Date:	Product Assurance and Safety Manager: / Rute Mateus / Date:		Technical Officer: / Javier F. Salgado / Date:	Product Assurance and Safety Manager: / Cora Janse / Date: