Request for Waiver
Request for waiver as defined in ECSS‐M‐ST‐40C Rev. 1 from 6 March 2009. See table J‐1 on page 75 for a description of fields.

Organization: / embedded brains GmbH	Number: / RfW-QDP-03
Project: / Qualification of RTEMS Symmetric Multiprocessing (SMP)	Issue: / 1
Business agreement: / 4000125572/18/NL/GLC/as	Date: / 2021-Nov-17
Order:	Item designation: / Application Programming Interface (API) of pre-qualified RTEMS
Originator site: / embedded brains GmbH, Dornierstr. 4, / 82178 Puchheim, Germany	Affected item(s): / Pre-qualified RTEMS SMP operating system software
Classification: / Minor	Effectivity: / Affected versions: All
Affected document: / Technical Note Space Profile, release 5, chapters 3 and 4 / Interface Control Document (ICD), release 1, chapter 5 / Software Design Document (SDD), release 1
Short description: / ICD contains interface specifications not in the Space Profile
Detailed description: / The ICD and the SDD define and describe functions and #defines which are not part of the Space Profile. A few of them are explicitly excluded by Space Profile section 4.5.3. Furthermore, linker symbols for such functions appear in the pre-qualified library.
Reason for request: / Some functions/managers were explicitly excluded in the hope to ease the realization of the project at the beginning. During the project it turned out that it was easier to include some of them than to exclude them. Yet, most functions where added because without them it would not be possible to reach 100% code coverage.
NCR: / ESTEC GitLab Issue #662 <https://gitrepos.estec.esa.int/external/rtems-smp-qualification/-/issues/662> / ESTEC GitLab Issue #665 <https://gitrepos.estec.esa.int/external/rtems-smp-qualification/-/issues/665>
NRB: / 240900028-20211015-01.MOM (“QR#2 Minutes of Meeting”)
Adverse effects: / No adverse effects. The future user of pre-qualified RTEMS SMP will have more API functions available than initially planed. Functions not used by a programmer are not linked to the application. Hence the executable code size does not increase by these additional functions.
Limitation of use: / There is no limitation of use. A few of these additional functions are not pre-qualified. Their descriptions in the ICD and SDD contain a “constraint” noting that they are not pre-qualified. Any attempt to use such a non-pre-qualified function from within an application build with the pre-qualified RTEMS library will result in a linker error.
Proposed disposition: / The software should be used with these additional functions (use-as-is).

embedded brains:		EDISOFT Approval: /  approved  rejected			ESA Approval: /  approved  rejected
Submitter: / Frank Kühndel / Date: / 2021-Dec-01		Project Manager: / Nuno Ramos / Date:	Product Assurance and Safety Manager: / Rute Mateus / Date:		Technical Officer: / Javier F. Salgado / Date:	Product Assurance and Safety Manager: / Cora Janse / Date: