Request for Waiver
Request for waiver as defined in ECSS‐M‐ST‐40C Rev. 1 from 6 March 2009. See table J‐1 on page 75 for a description of fields.

Organization: / embedded brains GmbH	Number: / RfW-QDP-01
Project: / Qualification of RTEMS Symmetric Multiprocessing (SMP)	Issue: / 1
Business agreement: / 4000125572/18/NL/GLC/as	Date: / 2021-Nov-17
Order:	Item designation: / Directive rtems_rate_monotonic_deadline() as mentioned in the Space Profile
Originator site: / embedded brains GmbH, Dornierstr. 4, / 82178 Puchheim, Germany	Affected item(s): / Pre-qualified RTEMS SMP operating system software
Classification: / Minor	Effectivity: / Affected versions: All
Affected document: / Technical Note Space Profile, release 5, section 3.14
Short description: / Function rtems_rate_monotonic_deadline() missing
Detailed description: / The directive rtems_rate_monotonic_deadline() shall not be implemented in the pre-qualified RTEMS SMP operating system despite it is required by the Space Profile.
Reason for request: / No such directive exists in the public RTEMS OSS project. It would be a completely new directive which has no documentation, specification, implementation, and tests yet. Moreover, it is not required for the use case of Jena-Optronik.
NCR: / ESTEC GitLab Issue #664 <https://gitrepos.estec.esa.int/external/rtems-smp-qualification/-/issues/664>
NRB: / 240900028-20211015-01.MOM (“QR#2 Minutes of Meeting”)
Adverse effects: / rtems_rate_monotonic_deadline() directive not available in the API.
Limitation of use: / The directive was historically envisioned for a special use case which never surfaced in practice. Consequently, there is currently no known impact on usage.
Proposed disposition: / The software should be used without the rtems_rate_monotonic_deadline() function (use-as-is).

embedded brains:		EDISOFT Approval: /  approved  rejected			ESA Approval: /  approved  rejected
Submitter: / Frank Kühndel / Date: / 2021-Dec-01		Project Manager: / Nuno Ramos / Date:	Product Assurance and Safety Manager: / Rute Mateus / Date:		Technical Officer: / Javier F. Salgado / Date:	Product Assurance and Safety Manager: / Cora Janse / Date: